## Slide 1: Scrum-Agile Approach
Patrick Chu

## Slide 2: The Team
There are four distinct team roles in the Scrum-Agile Method:
-Product Owner
-Scrum Master
-Developer
-Tester

## Slide 3: Product Owner
The Product owner is the business leader on the team and bears the primary responsibility for organizing and developing the framework for each sprint. Responsibilities include:
-Meeting with clients and gathering project information
-Creating and organizing the product backlog
-Creating User stories
-Facilitating communication between stakeholders and clients
-Strategizing with members of the team

## Slide 4: Scrum Master
The scrum master plays the role of leader, coach, and facilitator of the Scrum. Their responsibilities include:
-Assisting in creating user stories and managing the backlog
-Organizing and scheduling scrum events such as stand-up
-Facilitating good communication among team members
-Minimizing impediments to the project and team
-Training team members on scrum and agile methodology

## Slide 5: Developer
The role of Developer is for the team members that write the code and ultimately create the product. Responsibilities include:
-Designing the product
-Writing the code
-Fixing bugs
-Modifying code in the case of changed requirements
-Delivering the product according to specifications

## Slide 6: Tester
The role of the tester is to test the product and identify problems or pass the product for delivery. Responsibilities include:
-Testing the product to ensure it works as intended
-Testing the product to ensure it meets acceptance criteria
-Identifying bugs and potential causes
-Returning test results back to team for fixing

## Slide 7: The development process
The software development lifecycle can roughly be divided into the following steps:
-Requirements Gathering
-Design
-Development
-Testing
-Deployment
-Maintenance
The Primary strength of Scrum-Agile method is that each of these steps can be done in tandem with another step, or adjusted quickly if business needs changed.

## Slide 8: Requirements Gathering
In this stage, the team makes software design decisions about how the product will be coded, from the program architecture, to various systems needed to deploy it based on the requirements.
Design
In this stage, the team defines the product requirements from the client, and establishes what needs to be built and what the final product needs to be and how it needs to behave.

## Slide 9: Development
In this phase, the team writes the code of the product and builds the infrastructure needed to implement the designed product
Testing
In this phase, the product/software is tested to ensure it meets design requirements as well as for performance and quality requirements.

## Slide 10: Deployment
In this stage, product is deployed, but is monitored for performance and often updated with new features.
Maintenance
In this stage, the product is either delivered to the client, or the product is set up the production setting to be used. This step includes configuring infrastructure, provisioning, and creating deployment strategies.

## Slide 11: Comparison to Waterfall
The primary difference between using the Scrum-Agile method and Waterfall method on the project would be speed and adaptability. The Waterfall method requires each step be done and set in stone before the next step begins.
On the most recent project, SNHU Travel requested a change to the project while the project was being developed. With the waterfall method, the entire process would need to be restarted, but with the Agile method, the team was not only able to begin coding quickly, but also were able to change requirements quickly and utilize previous code to fulfill the new requirements.

## Slide 12: Waterfall vs. Scrum-Agile
Due to constantly shifting requirements and businesses that have identified adaptability and speed as strong indicators for success, I would recommend the Scrum-Agile method over waterfall in virtually any scenario.
In fact, according to the Project Manager’s guide to mastering agile, the agile methodology was developed in response to older project management styles, which tended to be bureaucratic, slow to adapt, and inflexible to change. In the SNHU travel project, if the waterfall method had been used, the entire project would have been started from scratch, or would have been completed as originally designed, and then a second development lifecycle would have been needed to implement the design that the client desired. Utilizing the agile method allowed the team to rapidly pivot and deliver a product to the client under the original timelines

## Slide 13: References
The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Charles G. Cobb, Hoboken: Wiley 2015.